DS Astro Institute

Project Status Report

Prepared for: Project Owner / Client   |   Date: July 24, 2026   |   Prepared by: Development Team

Executive Summary

The DS Astro Institute platform (website + admin panel + backend) is functionally complete and ready to demo and pitch to real users. Per current direction, live payment checkout is intentionally switched off in favor of lead capture (sales follow-up), and recorded course videos have not yet been uploaded — both are already known next steps and are called out separately below rather than listed as “pending work.” This report covers everything else: what has been built and verified, and the smaller items that remain before the platform is fully production-ready.

Bottom line: the core product — website, student experience, admin panel, and backend — is built and working. What remains is mostly configuration (adding live keys), a few small UI/logic gaps, and quality-assurance decisions — not core development.

1. What’s Complete — Website (Frontend)

Full site build:  Home, About, Contact, Blog (list + detail), Careers, Legal pages, Astrologer directory, Free Tools (Numerology, Tarot, Love), Shop, Consultations, Live & Recorded Courses (listing + detail), Student Login/Dashboard/Course Player, Live chat with astrologers, Admin panel, Astrologer & Counsellor portals, and payment success/failed pages.

Authentication:  Email + password login for students with OTP-based password reset; separate secure logins for Admin, Astrologer, and Counsellor roles.

Live chat:  Real-time text chat between users and astrologers (Socket.io) with a free-minutes timer.

SEO:  Key stats standardized site-wide (10+ years experience, 5,000+ consultations, 10,000+ students, 20+ countries); structured data (FAQ, Person, Review/Rating) live for search engines; a duplicate search-title bug on the About page is fixed; Home page title/description trimmed to search-safe length; 5 priority keyword pages (Free Tools, Numerology, Tarot, Love, Live Astrologers) now have their own SEO tags instead of a generic duplicate title.

Recent polish:  WhatsApp fallback on the live Q&A tool now shows a button directly instead of auto-redirecting; question-matching made more lenient so shorter queries still find an answer.

2. What’s Complete — Backend & Admin

Full REST API:  19 API modules covering auth, admin, astrologers, blogs, consultations, coupons, courses, free consultations, jobs/careers, leads, the love-compatibility tool, newsletter, offers, payments, settings, students, tarot, free tools, uploads, and webhooks.

Role-based security:  JWT-based, role-specific logins and permissions for Admin, Astrologer, Counsellor, and Student.

Lead capture pipeline:  Every enquiry (course interest, consultation, free-tool signup) is captured as a Lead, viewable in a dashboard with filters by type, status, and payment status, plus a CRM export (NeoDove) for the sales/counsellor team.

Admin panel APIs:  Dashboard stats, course & video management with upload, banners/materials, astrologer live-status and session logs, consultation & category management, and notifications.

Payment engine (Razorpay):  Order creation, signature verification, and a signed webhook are fully coded and tested in mock mode — currently switched off site-wide in favor of lead capture (see Section 3). No further development needed to turn it on.

Video pipeline:  Support for three video delivery options — Supabase (used for demos), Bunny.net Stream, and VdoCipher DRM — with secure, token-signed playback links. Ready to receive real lesson videos.

Email notifications:  Password resets, admin alerts, and order confirmations send via SMTP.

AI & astrology engine:  AI-assisted reading generation (Gemini) and a Vedic astrology calculation engine for kundli/panchang features.

3. Deferred by Current Business Decision (not incomplete)

These two items are already known and excluded from the “pending” list below — included here only to confirm the underlying engineering is done and waiting on a business-side switch.

Live payment checkout:  The checkout code is complete and tested. It is intentionally left off so every course/consultation interest is captured as a lead for follow-up calls instead of an immediate live sale. Turning it on requires adding live Razorpay keys and flipping one config flag — no new development required.

Recorded course videos:  The video player, upload pipeline, and DRM support are built and working end-to-end. The actual recorded lesson videos simply have not been produced/uploaded yet.

4. Remaining / Pending Work

Excludes live payment keys and recorded video upload (covered above). Ordered roughly by effort, not priority.

| Item | What’s left | Effort |
| --- | --- | --- |
| SEO — legal pages | Privacy Policy, Terms, and Refund/Cancellation pages still show the generic site title instead of their own. Low search value, quick fix. | Small |
| SEO — dead page cleanup | 4 old course-page components (Vedic Course, Advanced Astrology, Predictive Astrology, Certification Courses) are no longer linked anywhere and can be safely deleted. | Small |
| Shop tab | Needs the store URL added in Admin Settings to go fully live; the code path is already built. | Small (config) |
| Consultation lead-safety fix | Consultation bookings can currently attempt a live payment if a price is set, before payment keys exist. Should be made to always fall back to lead-capture like courses do, before payments are enabled. | Small |
| 5-hour offer countdown timer | Component is built but stays hidden until paid checkout is switched on — will appear automatically once payments are enabled. | None (auto) |
| Admin curriculum / FAQ editor | The course data model supports full curriculum, batch schedule, and FAQ content, but the admin form today only exposes title, description, price, and type. Needs a UI build-out for non-technical staff to manage richer course content. | Medium |
| Production email verification | Password-reset and order emails are wired via SMTP; needs a final check against the live production mail account before go-live. | Small |
| Automated testing | No automated unit/integration/end-to-end tests exist on either the site or backend. QA today is manual, guided by a written test checklist. Worth a decision on whether automated coverage is needed before or after launch. | Decision + effort |
| SMS / WhatsApp verification | Only email OTP exists today; WhatsApp is a static contact link, not an integration. Net-new work if SMS login or WhatsApp order updates are wanted. | Medium (optional) |
| Social login | Only email + password login exists for students; Google/Facebook sign-in is not built. | Medium (optional) |

5. Overall Completion Estimate

The team’s own project checklist placed the platform at roughly 85% demo-ready as of mid-June 2026; the SEO fixes and WhatsApp UX polish completed since then move it further along. All core systems — website, student experience, admin panel, and backend — are built and working. What remains before full production launch is: uploading real course video content, enabling live payments, and the smaller items in Section 4 — not core feature development.

6. Suggested Order of Remaining Work

Upload recorded course videos and confirm the production video provider (Bunny.net vs. Supabase).

Add live Razorpay keys and QA the full checkout path for both courses and consultations.

Fix the consultation lead-capture fallback so it can’t attempt a charge before payments are ready.

Finish legal-page SEO tags and remove the 4 dead page files (quick wins).

Add the Shopify store URL in Admin Settings.

Build out the admin curriculum/FAQ editor if richer course content is wanted at launch.

Verify production SMTP and decide on the level of automated test coverage wanted going forward.

End of report.